# Pad B Deluge System Inspection - Requirements Specification (RFQ-26-114)

SYNTHETIC TRAINING DOCUMENT - fictional vendors, figures and terms. Campaign MERIDIAN training series.

# 1. Scope

Complete inspection and recertification of the Pad B deluge and sound-suppression system: nozzle assemblies, distribution manifolds, pump house, and control interlocks.

# 2. Schedule - HARD CONSTRAINT

All on-pad work must complete within a 2-day window (July 20-21). Pad B returns to integration support July 22. Proposals exceeding 2 on-pad days are non-compliant.

# 3. Certification

Inspection team must hold current NFPA 25 certification and prior launch-complex deluge experience. Certified pressure-test documentation required for all manifolds.

# 4. Budget - CAP

Total cost shall not exceed $48,000 including mobilization. Expedite fees must be itemized.

# 5. Reporting

Certified inspection report delivered within 5 business days of completion; preliminary verbal findings at end of day 2.

# 6. Safety & Access

All personnel badge per Range Safety Policy Rev 7 (Section 5.2 escort rules apply to non-certified staff). Work halts during any range operation.

# 7. Evaluation

Award based on best value: schedule compliance, technical qualification, cost, reporting speed, and safety record.