# Proposal - AquaSystems Industrial Services (RFQ-26-114)

SYNTHETIC TRAINING DOCUMENT - fictional vendors, figures and terms. Campaign MERIDIAN training series.

# Approach

Full inspection per NFPA 25 using our standard 4-person crew. We propose a methodical 3-day on-pad sequence: day 1 nozzles and manifolds, day 2 pump house, day 3 interlocks and pressure tests.

# Schedule

Three (3) on-pad days, July 20-22. We can compress to 2.5 days for an expedite fee (see pricing).

# Qualifications

NFPA 25 certified. Extensive municipal and industrial fire-suppression experience; first launch-complex engagement.

# Pricing

$31,500 base. Expedite to 2.5 days: +$4,800. Certified report in 10 business days (5-day expedite +$1,200).

# Safety

Zero lost-time incidents in 5 years. Team will require visitor badging and escorts.