# Proposal - CoastalFlow Launch Services (RFQ-26-114)

SYNTHETIC TRAINING DOCUMENT - fictional vendors, figures and terms. Campaign MERIDIAN training series.

# Approach

Launch-complex deluge specialists. 6-person crew runs parallel work fronts: nozzles/manifolds and pump house simultaneously, interlocks and certified pressure tests on day 2.

# Schedule

Two (2) on-pad days, July 20-21, guaranteed. Pad handback by 1800 on the 21st.

# Qualifications

NFPA 25 certified; deluge recertifications completed at three active launch complexes in the last 24 months. All staff hold current range badging at two federal ranges.

# Pricing

$44,900 all-inclusive (mobilization, testing, reporting). No expedite fees.

# Reporting

Certified report in 4 business days; preliminary verbal findings end of day 2.

# Safety

Zero incidents at launch-complex engagements; familiar with Range Safety Policy escort and badging requirements.