# Tenant Use Agreement — Skyward Dynamics LLC and the Spaceport Authority (SYNTHETIC)

SYNTHETIC TRAINING DOCUMENT — fictional tenant, fictional terms.

# 1. Term and Facilities

Tenant is granted non-exclusive use of Pad B, Integration Hangar Bay 2, and associated GSE for the period 1 July 2026 through 30 June 2027.

# 2. Range Fees

Base range fee is $180,000 per launch operation, invoiced 30 days prior to the window. Scrub-and-recycle within the same window incurs a $22,000 recycle fee. Annual facility fee: $240,000 payable quarterly.

# 3. Insurance

Tenant shall file a certificate of insurance evidencing third-party liability coverage of not less than $100M no later than 45 days before the first launch operation. Failure to file suspends range access.

# 4. Integration Timeline

Tenant shall deliver an integrated master schedule 60 days before each window and attend weekly integration meetings from L-30. Vehicle-to-pad rollout requires Authority approval at L-3 days.

# 5. Safety Compliance

Tenant operations are subject to the Range Safety Policy (current revision). Tenant pad crew must hold Category-3 certifications per Section 9.3 of that policy.

# 6. Scheduling Priority

Authority launch operations and previously confirmed bookings take priority. Backup windows are confirmed only upon countersignature.

# 7. Termination

Either party may terminate with 90 days notice; fees for confirmed windows within the notice period remain payable.